Project Plan

Team members:

- Roland

- Si Thu Soe

- James Hayes

- Wageesha Naiduwadura

- Sufyaan Baz

Expected final deliverables:

- 1x SR diagram representative of the whole case study in istar

- 1x SD diagram representative of the whole case study in istar

- 1x Strategic process model showing the business overview in Camunda

- 1x Business process model with scripts for any task that can be done via them

- Video presentation of BPMN

Milestone dates

- 17/12/2025 - creation of SR, SD diagram and Strategic process model

- 25/02/2026 - BPMN diagram is finished

- 30/03/2026 - BPMN scripts are finished

- 10/04.2026 - Review of deliverables to see if up to spec

- 20/04/2026 - Presentation is delivered

Methodology

The team will work off an agile methodology, weekly supervisory sprint meetings will take place during the lessons, tasks for the week shall also be assigned that day. Any work not done by individual members will be recorded and noted during the sprint.

Tasks assigned will be disseminated during the meeting as well as via WhatsApp. The day before each meeting the project manager will ask if there’s any work left to be done for which he or other group members will step in if it is not completed.

Deliverable storage

Deliverables will be stored on GitHub, and teams will be used as an intermediary for any other pieces of work or unfinished work.

Work Tracking

Work will be tracked via an excel document which looks at work assigned that week and work if that work has been completed.